## Slide 1: Evaluation 2 Minor Skilled
Nils Meijer 466301 – 20-04-2023

## Slide 2: TABLE OF CONTENTS Refresher Planning of this term Week 5 & 6 01
03
04
Learning goals & problem solving
02
Planning of next term
06
Quality assurance
07
Week 7, 8 & 9
05
Reflection
08

## Slide 3: Refresher
Showing the gameplay demo from the last progress pitch, as comparison to my current progress.
01

## Slide 4: Learning goals & problem solving
When stuck with a certain bug or problem, solve by:
  Do level design for a while
  Try to visualize the problem & solution, either on paper or in the editor (gizmos)
  Take a walk
02
Getting better at structuring systems/codebases
  Improved by implementing FSM for several parts of the project
Improving editor tool creation
  Improved by visualizing the camera controllers through gizmos as much as possible in a logical manner
AI behaviour: N/A (next term)

## Slide 5: Planning of this term Logbook Time spent
Total hours:
Hours since last evaluation:
283:33:57
154:18:05
Trello
03

## Slide 6: Planning of this term Tank shooting Damage registration & repair Level design
Hours estimation
Hours spent
Priority/importance
80
80
30
75.5
68
15
2
3
4
I only work on level design if the bucket of programming creativity is empty
Week 5 & 6
Week 7, 8 & 9
03

## Slide 7: Week 5 & 6 Week 5 | 20-03/24-03 Week 6 | 27-03/31-03
Level design
Range finding (mildots – scrapped)
Improved turret & barrel rotation
Shell dropoff physics formula
Enemy UI indicators
Level design
Converting tank functionality & camera controllers into Finite State machine
04

## Slide 8: Week 7, 8 & 9 Week 7 | 03-04/07-04 Week 8 | 10-04/14-04
Processing collision data: Armor, health, VFX systems. Highly damaged = more VFX
Tank inspection (player & hostile)
HUD & camera tweening
Level design
Improving Finite State Machine
Conversion to new input system
Tank inspection (player & hostile). Rotation around tank
Editor tool to control camera movement limitations
Conversion old HUDManager -> new FSM States
Week 9(.5) | 17-03/19-04
Finish damage registration system
Preparing presentation
QA
05

## Slide 9: Planning of next term Week 9 Week 10 Week 11 & 12
Damage registration: finish system
Continue with AI behaviour
Research behaviour trees Start designing/ implementing actions & conditions Movement through the level (navmesh) Strategy
Enemy AI: finish system Main Menu Tank customization: UI design Next evaluation?
Week 13
Holiday
Probably some work as well
06

## Slide 10: Quality assurance Point 2 Point 3 Point 1
Venus is the second planet from the Sun
Despite being red, Mars is actually a cold place
Mercury is the closest planet to the Sun
07
Not available due to circumstances

## Slide 11: Reflection Prepare concepts better Get rid of distractions Take care of QA earlier on
The vision of what I wanted wasn’t always clear during development of mainly the damage registration component.
This term, I tended to get distracted by my phone, Discord, etc.
Put phone in another room, close Discord.
Allows for deep focus on work.
This prevents unexpected events like mentioned.
But also not too early, as the feedback cover only part of the total progress that term.
08

## Slide 12: THANK YOU
Any questions?
Please keep this slide for attribution