## Slide 1: Evaluation 3 Minor Skilled
Nils Meijer 466301 – 30-05-2023

## Slide 2: TABLE OF CONTENTS Refresher Planning of this term Planning of this term 01
03
04
Learning goals & problem solving
02
Activities of this term
06
Planning of next term
07
Activities of this term
05
Quality Assurance
08
Self Reflection
09

## Slide 3: Refresher
Showing the gameplay demos from the last progress pitch, as comparison to my current progress.
01

## Slide 4: Learning goals & problem solving
02
AI behaviour - Learned how to design & implement behaviour tree systems from scratch
System design - Improved skills for designer-friendly editor tools - Gizmo visualization for nodes - Usability of Scriptable Object behaviour tree composition - Miro board

## Slide 5: Planning of this term Logbook Time spent
Total hours:
Hours since last evaluation:
405:47:14
116:20:54
Trello
03

## Slide 6: Planning of this term AI behaviour tree
Hours estimation
Hours spent (“+” = compared to last term
Priority/importance
80
95 (+95)
5
Week 10, 11, 12, 13 & 14(1/5)
04
Main menu
Week 10, 11, 12 & 13
20
6.25 (+6.25)
6
Damage registration system
80
76 (+8)
3
Week 10

## Slide 7: Activities this term Week 10 | 24-04/26/04 Week 11 | 08-05/12-05
Behaviour tree research
Initial prototypes
QA
  Yvens Serpa (as catch up QA from last term)
  Hans Wichman (QA for this term)
Expanded on behaviour trees (abstract class implementation)
Implement feedback from Yvens
05

## Slide 8: Activities this term Week 12 | 15-05/17-05
Conversion behaviour trees from abstract class to Scriptable Objects
Implement feedback from Yvens (continue) & Hans
Worked on shoot & investigation nodes
06
Week 14 | 29-05/02/06
Finishing behaviour tree
Presentation preparing
Week 13 | 22-05/26-05
Worked on patrol & cover nodes

## Slide 9: Planning of next term Week 14 Week 15 Week 17
Finish AI behaviour trees Continue main menu
Finish tank customization? Continue report Improve NavMesh (better AI navigation) Finish main menu
Finish main menu Tank customization?
Polishing (game feel, juice) Work on report Testing, fix bugs in the overall project Final presentation..?
Week 18/19/20
Week 16
Start working on report Tank customization?
07

## Slide 10: Quality assurance Point 2 Point 3 Point 1
Venus is the second planet from the Sun
Despite being red, Mars is actually a cold place
Mercury is the closest planet to the Sun
08
Hans wichman
Reconsider behaviour tree approach (abstract classes or Scriptable Objects?)
Think about how to present the FSM & behaviour tree nodes
Blackboard variable getters/setters (exception throwing in setters. Not possible if I want to be able to change it in the inspector.)
Scene hierarchy organization
Scene render optimization
Profiling
Project folder structure (mainly organize external assets)

## Slide 11: Self Reflection Lower the bar Don’t automatically implement all feedback from QA
If I lowered the bar for the overall minor, it might have been easier at times to keep up motivation (?).
I would implement some feedback too hastily, without considering if I actually should (= advice from Hans)
09

## Slide 12: THANK YOU
Any questions?
Please keep this slide for attribution